# Bulldog Phase 1 + Phase 2 Codex Starter Pack

## First Build Pack for MVP Execution

This is the practical “start building now” package.

It focuses only on:

- Phase 1 — Identity, auth, and relationships

- Phase 2 — Teams, rosters, and permissions

Why this first:

- everything else depends on identity and context

- if User / Player / Coach / Parent / Team relationships are wrong, game scoring becomes painful later

- this is the smallest slice that preserves the architecture correctly

# 1. Build goal for this starter pack

At the end of Phase 2, Bulldog should be able to do this:

- A person creates a Bulldog account

- That person can have a profile

- That person can create or link a Player identity

- That person can create a Team

- That person can assign Team roles

- That person can create roster slots

- A coach can add:

  - an existing Bulldog Player

  - or a new unclaimed Player identity

- A parent/guardian relationship can exist in the system

- Permission checks are already contextual

If this works cleanly, you have the proper foundation for:

- games

- scoring

- history

- imports

- milestones

# 2. Scope boundary

## In scope

- auth

- users

- profile

- player identity

- coach identity

- guardian relationship foundation

- team creation

- team roles

- roster management

- player search/link by Player ID or internal lookup

- permission policy framework

## Out of scope for this starter pack

- games

- live scoring

- stats

- imports

- cards

- milestones

- league depth

- social

# 3. Recommended implementation order

## Order

- Core auth/user tables and endpoints

- User profile

- Player identity model + endpoints

- Coach identity model

- Guardian relationship model

- Team model + endpoints

- Team roles

- Team roster / memberships

- Existing-player attach flow

- Create-unclaimed-player-from-roster flow

- Permission policy hardening

- Basic UI screens

# 4. First migrations to create

These are the first DB migrations I would create.

## Migration 001 — `users`

Create:

- users

## Migration 002 — `user_profiles`

Create:

- user_profiles

## Migration 003 — `sports`

Seed:

- baseball

- softball

## Migration 004 — `player_identities`

Create:

- player_identities

## Migration 005 — `coach_identities`

Create:

- coach_identities

## Migration 006 — `guardian_relationships`

Create:

- guardian_relationships

## Migration 007 — `organizations`

Create:

- organizations

## Migration 008 — `teams`

Create:

- teams

## Migration 009 — `team_memberships`

Create:

- team_memberships

## Migration 010 — `team_membership_positions`

Create:

- team_membership_positions

## Migration 011 — `team_role_assignments`

Create:

- team_role_assignments

# 5. First models to implement

## 5.1 User model

Responsibilities:

- core identity

- auth fields

- date of birth / minor flag

- account status

### Must support

- one permanent Bulldog account

- later linking to PlayerIdentity / CoachIdentity

## 5.2 UserProfile model

Responsibilities:

- display profile data

- avatar

- visibility default

## 5.3 PlayerIdentity model

Responsibilities:

- distinct from user

- may exist before claim

- human-facing Player ID

- nullable user_id

### Must support statuses

- unclaimed

- pending

- claimed

- disputed (later okay, but reserve for it)

## 5.4 CoachIdentity model

Responsibilities:

- persistent coach role identity

- linked to one user

## 5.5 GuardianRelationship model

Responsibilities:

- guardian-to-player relationship

- verification status

- groundwork for minor privacy

## 5.6 Team model

Responsibilities:

- practical team object for MVP

- linked to sport

- optional org

- season label / age group support

## 5.7 TeamMembership model

Responsibilities:

- player or coach relationship to a team

- preserve history with start/end dates

- support jersey # and active status

## 5.8 TeamRoleAssignment model

Responsibilities:

- team admin

- coach

- scorekeeper

- viewer/assistant later

# 6. First service layer to implement

I strongly recommend you create services/use-cases early instead of putting all logic in controllers/routes.

## 6.1 `AuthService`

Methods:

- registerUser

- loginUser

- logoutUser

- getCurrentSessionUser

## 6.2 `UserService`

Methods:

- getProfile

- updateProfile

- getUserContextSummary

## 6.3 `PlayerIdentityService`

Methods:

- createPlayerIdentity

- claimPlayerIdentity

- getPlayerIdentity

- searchPlayerIdentity

- linkPlayerIdentityToUser

## 6.4 `CoachIdentityService`

Methods:

- createCoachIdentity

- getCoachIdentityByUser

## 6.5 `GuardianService`

Methods:

- createGuardianRelationship

- listGuardianRelationshipsForUser

- verifyGuardianRelationship

## 6.6 `TeamService`

Methods:

- createTeam

- getTeam

- updateTeam

- listTeamsForUser

## 6.7 `TeamRoleService`

Methods:

- assignRole

- removeRole

- listRoles

- userHasTeamRole

## 6.8 `RosterService`

Methods:

- addExistingPlayerToTeam

- createUnclaimedPlayerAndAddToTeam

- updateRosterMembership

- deactivateRosterMembership

- listRoster

## 6.9 `PermissionPolicyService`

Methods:

- canCreateTeam

- canManageTeam

- canAssignTeamRole

- canManageRoster

- canCreatePlayerForRoster

- canViewPlayerIdentity

- canManageGuardianRelationship

This service is important. Even if simple at first, it should exist immediately.

# 7. First endpoints to implement

These should be your first concrete endpoints.

## 7.1 Auth endpoints

### `POST /api/v1/auth/register`

Acceptance criteria:

- creates users row

- creates user_profiles row

- computes/stores is_minor

- returns authenticated session/token

### `POST /api/v1/auth/login`

Acceptance criteria:

- valid login works

- invalid login rejected

- session created

### `GET /api/v1/auth/me`

Acceptance criteria:

- returns current user

- linked player identity if present

- linked coach identity if present

- top-level team roles summary

## 7.2 Profile endpoints

### `GET /api/v1/profile`

### `PATCH /api/v1/profile`

Acceptance criteria:

- current user can fetch/update own profile

- display name/avatar/privacy defaults editable

## 7.3 Player identity endpoints

### `POST /api/v1/players`

Acceptance criteria:

- self-create player identity works

- coach-created player identity works in allowed contexts

- generates unique player_code

### `GET /api/v1/players/{playerId}`

Acceptance criteria:

- returns player identity summary

- permission-protected

- does not expose unauthorized private info

### `POST /api/v1/players/{playerId}/claim`

Acceptance criteria:

- unclaimed identity can be claimed

- already-claimed identity cannot be silently hijacked

- links player_identities.user_id

### `GET /api/v1/players/search`

Suggested query params:

- player_code

- q

- maybe birth_year

Acceptance criteria:

- team-authorized users can find existing players for roster attach

- search does not act like open public people search

## 7.4 Coach identity endpoints

### `POST /api/v1/coaches`

Acceptance criteria:

- current user gets coach identity

- duplicate coach identities for same user prevented

## 7.5 Guardian endpoints

### `POST /api/v1/guardians/relationships`

Acceptance criteria:

- current user can create guardian relationship request

- links guardian to player identity

- verification status begins correctly

### `GET /api/v1/guardians/relationships`

Acceptance criteria:

- current user sees only their own guardian relationships

## 7.6 Team endpoints

### `POST /api/v1/teams`

Acceptance criteria:

- create team with sport required

- creator becomes team_admin

- creator may also be coach if desired by default

### `GET /api/v1/teams`

Acceptance criteria:

- returns current user’s relevant teams

- can filter by role/sport later

### `GET /api/v1/teams/{teamId}`

Acceptance criteria:

- returns team summary

- permission-aware role context included

### `PATCH /api/v1/teams/{teamId}`

Acceptance criteria:

- only authorized team admin/manager can update

- metadata only at this phase

## 7.7 Team role endpoints

### `GET /api/v1/teams/{teamId}/roles`

### `POST /api/v1/teams/{teamId}/roles`

### `DELETE /api/v1/teams/{teamId}/roles/{roleAssignmentId}`

Acceptance criteria:

- authorized users can assign/remove roles

- duplicate role assignments prevented

- unauthorized users denied

## 7.8 Team roster endpoints

### `GET /api/v1/teams/{teamId}/roster`

Acceptance criteria:

- returns active roster

- includes player ID, jersey, positions, claim status where appropriate

### `POST /api/v1/teams/{teamId}/roster`

This should support two pathways:

#### Path A — Existing player

Body includes:

- player_id

- jersey #

- positions

#### Path B — New unclaimed player

Body includes:

- create_player payload

- jersey #

- positions

Acceptance criteria:

- authorized coach/admin can add roster entries

- new player identity can be created inline

- membership is created correctly

- no global player ownership transferred to coach

### `PATCH /api/v1/teams/{teamId}/roster/{membershipId}`

Acceptance criteria:

- update jersey #

- update positions

- activate/deactivate status if allowed

### `DELETE /api/v1/teams/{teamId}/roster/{membershipId}`

Acceptance criteria:

- historical membership not hard-deleted if possible

- “inactive/end-dated” preferred over destructive delete

# 8. First policy rules to hard-code

These should be implemented immediately and tested.

## 8.1 User-level rules

- a user can view/edit their own profile

- a user can create their own player identity

- a user cannot arbitrarily claim someone else’s already-claimed player identity

## 8.2 Guardian rules

- only the guardian user or authorized admin can view/manage their guardian relationship

- guardian relationship does not equal global ownership of player identity

## 8.3 Team rules

- only team admins can assign/remove team roles

- coaches/team admins can manage roster

- viewers cannot manage roster

- team roles are context-specific

## 8.4 Player lookup rules

- existing player lookup must be restricted to valid contexts

- player search is not open public search

- minors especially must not become searchable directory entries

## 8.5 Team visibility rules

- unauthorized users should not get full team management data

- visibility checks should be server-side, not only UI-based

# 9. First UI screens to build

You do not need polished final design yet, but you do need usable flows.

## 9.1 Auth screens

- register

- login

## 9.2 Profile screen

- edit display name

- avatar

- privacy defaults

## 9.3 Player identity screen

- create player identity

- view player code

- claim status

## 9.4 Team list screen

- “My Teams”

- create team CTA

## 9.5 Create team screen

- name

- sport

- season label

- age group

- organization optional

## 9.6 Team detail screen

- summary

- roster tab

- roles tab

- settings tab

## 9.7 Add-to-roster flow

Must support:

- existing Bulldog player lookup

- create new player inline

## 9.8 Guardian relationship screen

- add child/player relationship

- relationship status

# 10. Suggested first sprint breakdown

Here’s a practical way to break this into early sprints.

## Sprint 1 — Auth and profile foundation

Build:

- users

- user_profiles

- register/login/me

- profile get/update

- sports seed

### Exit criteria

- user can sign up and edit profile

## Sprint 2 — Player and coach identities

Build:

- player_identities

- coach_identities

- create/get/claim player identity

- create coach identity

- player lookup/search skeleton

### Exit criteria

- player identity can exist without linked user

- current user can create own player/coach identity

## Sprint 3 — Guardian relationships + permission scaffold

Build:

- guardian relationships

- guardian endpoints

- policy framework

- minor-sensitive policy structure

### Exit criteria

- guardian relationship stored and queryable

- basic policy checks in place

## Sprint 4 — Team creation and team roles

Build:

- teams

- create/list/get/update team

- team role assignments

- team role endpoints

### Exit criteria

- a user can create a team and become team admin

- role assignments work

## Sprint 5 — Roster management

Build:

- team_memberships

- membership positions

- roster list/add/update/remove

- add existing player to roster

- create unclaimed player inline from roster

### Exit criteria

- a coach/admin can create a usable roster

- roster flow supports both existing and new players

# 11. Acceptance criteria by domain

## Identity acceptance criteria

- one user can exist without being forced into one sports role

- user and player identity are separate objects

- player identity can be unclaimed

- claim flow links identity correctly

- coach identity is separate from player identity

## Team acceptance criteria

- team creator becomes team admin

- team admin can assign coach/scorekeeper roles

- team admin/coach can add roster players

- roster membership preserves historical intent

- player can appear on multiple teams over time

## Safety acceptance criteria

- minors are not exposed through open player search

- profile/player/team visibility checks happen server-side

- guardian relationship exists independently from player ownership

- unauthorized users cannot manage roster or roles

# 12. “Do not break these rules” list for Codex

## Identity

- Do not merge users and player_identities

- Do not force every player identity to have a user immediately

- Do not make coach a mere boolean flag on user if persistent identity matters

## Permissions

- Do not encode all permissions only in the frontend

- Do not let roster/player lookup become open public search

- Do not let team role == global system power

## Data integrity

- Do not hard-delete team memberships casually

- Do not lose creator/audit attribution on created player identities

- Do not assume one player belongs to one team

# 13. Recommended seed data

At minimum:

- baseball

- softball

Optional:

- default visibility levels

- default role types

- optional starter achievement definitions can wait

# 14. Suggested first test cases

## Auth/profile

- register creates user and profile

- minor DOB correctly marks is_minor

- profile patch updates only authorized user’s profile

## Player identity

- self-created player identity works

- coach-created unclaimed player identity works

- claim links identity to user

- claimed identity cannot be hijacked

## Team roles

- team creator becomes team admin

- team admin can assign coach role

- non-admin cannot assign roles

## Roster

- add existing player to team works

- create new player from roster works

- inactive roster membership retains history

- unauthorized user cannot edit roster

## Guardian

- guardian can create relationship

- unrelated user cannot view another guardian relationship

# 15. Recommended folders/modules to touch first

text
 /modules
   /auth
   /identity
   /permissions
   /sports
   /teams

Within those, prioritize:

- models/entities

- repositories

- services

- policies

- routes/controllers

- validators

# 16. Suggested implementation checklist

## Foundation

- module scaffolding

- migration runner working

- auth middleware

- policy middleware

- audit logging helper

## Identity

- users table/model

- profiles table/model

- register/login/me

- profile endpoints

- player identity create/get/claim

- coach identity create

- guardian relationship create/list

## Teams

- teams table/model

- team create/list/get/update

- team roles assign/list/remove

- team memberships

- positions table/model

- roster list/add/update/remove

- add existing player to roster

- create unclaimed player from roster

## Policies

- canManageTeam

- canAssignTeamRole

- canManageRoster

- canViewPlayerIdentity

- canManageGuardianRelationship

# 17. Best immediate next coding target

If I were starting implementation this minute, I would do this in exact order:

- users

- user_profiles

- auth register/login/me

- sports seed

- player_identities

- coach_identities

- create/get/claim player endpoints

- teams

- team_role_assignments

- create/get/list team endpoints

- team_memberships

- roster endpoints

- guardian relationships

- harden policies

That gives you a functional path quickly.