# Bulldog Codex Implementation Backlog v1

This backlog is organized to reflect:

- architectural dependencies

- MVP-first delivery

- coach-first usability

- protection against scope drift

It is intentionally phased so Codex can build in a practical sequence.

# 1. Delivery strategy

## Primary MVP objective

Ship a free, excellent baseball/softball Statbook that:

- supports team setup and rostering

- supports live game scoring

- derives traditional stats automatically

- finalizes games cleanly

- preserves player/team/season/career history

- supports imported prior stats

- supports milestones and simple cards

- enforces privacy and youth-safe visibility

## Product adoption priority

- Coach/team workflow

- Parent-assisted player workflow

- Player-facing history/cards

- Social later

# 2. Phase structure

I recommend 7 implementation phases:

- Phase 0 — Foundation / repo / guardrails

- Phase 1 — Identity, auth, and relationships

- Phase 2 — Teams, rosters, and permissions

- Phase 3 — Game creation, lineup, and state engine

- Phase 4 — Event scoring + derived stats + finalization

- Phase 5 — History, career aggregation, and imports

- Phase 6 — Milestones, records, achievements, timeline, cards

- Phase 7 — Hardening, admin, reporting, and MVP polish

# 3. Phase 0 — Foundation / guardrails

## Goals

Create implementation scaffolding that prevents drift.

## Work items

### 0.1 Architecture setup

- define module structure

- define coding conventions

- define domain boundaries

- define env/config strategy

- define migration strategy

### 0.2 Core technical decisions

- choose DB + ORM

- choose auth/session strategy

- choose background job strategy

- choose file upload/storage strategy

- choose audit logging approach

### 0.3 Shared platform utilities

- error handling

- validation layer

- authorization policy framework

- logging/monitoring

- feature flag system

- seed data strategy

### 0.4 Privacy and security guardrails

- add default no-index strategy for player pages/cards

- define role/policy middleware

- define minor-sensitive access rules in code structure

- define share-link token strategy

## Deliverables

- running app baseline

- migrations working

- module skeletons in place

- auth + policy scaffolding ready

- deployment pipeline stable

## Exit criteria

- developers can build by domain, not ad hoc

- permission checks have a consistent implementation path

- privacy is not deferred

# 4. Phase 1 — Identity, auth, and relationships

## Goals

Implement the permanent Bulldog identity model correctly first.

## Work items

### 1.1 User/auth

- user registration

- login/logout

- password reset or auth provider integration

- account status model

- session handling

### 1.2 User profile

- basic profile fields

- avatar

- display name

- profile settings

- account preferences

### 1.3 Player identity

- create PlayerIdentity

- unclaimed vs claimed model

- create player ID codes

- link player identity to user

- claim workflow foundations

### 1.4 Coach identity

- create CoachIdentity

- link to user

- coach role foundations

### 1.5 Guardian relationships

- create guardian relationship model

- guardian verification status flow

- permission policies for guardian access

### 1.6 Privacy primitives

- user privacy settings

- minor/adult distinction model

- visibility enum foundations

## UI surfaces

- signup/login

- account profile

- create/claim player identity

- guardian relationship management (basic)

## Deliverables

- one person = one Bulldog account

- player identities can exist before claim

- guardian relationship exists in system

- privacy settings foundations exist

## Exit criteria

- coach-created players can later be claimed

- minors/adults can be differentiated in policy checks

- user/profile/player/coach relationships are stable

# 5. Phase 2 — Teams, rosters, and permissions

## Goals

Support coach/team admin workflows before game scoring begins.

## Work items

### 2.1 Team creation

- create team

- sport selection

- basic team metadata

- age group / season label if applicable

- organization link optional

### 2.2 Team roles

- assign team admin

- assign coach

- assign scorekeeper

- assign viewer/assistant if needed

### 2.3 Roster management

- create roster slots

- attach existing player identity

- create new unclaimed player identity

- set jersey number

- set positions

- activate/deactivate roster membership

### 2.4 Team membership model

- player team memberships

- coach memberships

- history-safe membership records

### 2.5 Team visibility

- team-level visibility settings

- team-context view permissions

- role-aware roster visibility

### 2.6 Permissions engine

- can manage roster

- can assign team roles

- can upload history for team

- can start a game for team

## UI surfaces

- create team flow

- roster page

- team settings

- invite/assign roles

- player search/link flow

## Deliverables

- coaches can set up teams cleanly

- players can be added even before they register

- permissions are enforced in team context

## Exit criteria

- a coach can create a real usable roster

- team admin / coach / scorekeeper distinction exists

- team-context authority works

# 6. Phase 3 — Game creation, lineup, and state engine

## Goals

Create the minimal but real game engine foundation.

## Work items

### 3.1 Game creation

- create game

- select sport

- select home/away team

- set date/time/location

- set league/tournament optional

- default ownership to home team

### 3.2 Ruleset support

- basic ruleset object

- baseball/softball defaults

- room for later variations

### 3.3 Game roster loading

- load roster into game context

- mark eligible players

- support roster adjustments

### 3.4 Lineup management

- set batting order

- set starters

- separate roster from lineup

### 3.5 Defensive alignment

- assign fielding positions

- support Diamond UI later or initially simple form

- preserve position state

### 3.6 Game state engine

- inning

- half inning

- outs

- score

- batter

- pitcher

- runner base state

- lineup pointers

### 3.7 State snapshots

- create GameStateSnapshot strategy

- store meaningful checkpoints

### 3.8 Game editor permissions

- assign game editors

- assign scorekeepers

- assign reviewer/finalizer roles if needed

## UI surfaces

- start game flow

- lineup screen

- defensive alignment screen

- basic live game shell

## Deliverables

- a valid game can be created and prepared

- state model exists before scoring events

- home team ownership is enforced

## Exit criteria

- users can enter a game with lineups and state initialized

- game has enough structure for event scoring

# 7. Phase 4 — Event scoring + derived stats + finalization

## Goals

This is the heart of MVP.

## Work items

### 4.1 Event stream implementation

- canonical event entity

- sequence ordering

- event payload structure

- correction/supersede support

### 4.2 Group 1–4 event coverage

Implement event families for:

- plate appearance events

- baserunning events

- defensive events

- pitching events

### 4.3 Group 5 state transitions

- substitutions

- position changes

- pitching changes

- inning transitions

- suspension/resumption

- review/finalization workflow

### 4.4 Derived statistics engine

Build projection logic for:

- batting

- pitching

- fielding

- team stats

- line score

- LOB

- box score outputs

### 4.5 Review engine

- create review items

- integrity checks

- scoring mismatch detection

- unresolved issue surfacing

### 4.6 Finalization workflow

- draft → review → finalized

- authorization for finalization

- prevent ordinary edits after finalization

### 4.7 Correction workflow

- undo/edit/correct play

- rebuild downstream projections

- preserve audit trail

### 4.8 Reconstruction outputs

- scorebook reconstruction

- play-by-play reconstruction

- box score rendering

## UI surfaces

- live scoring interface

- event entry controls

- review screen

- finalize game screen

- corrected game audit view (basic)

## Deliverables

- coaches/scorekeepers can score a game end-to-end

- stats calculate automatically

- finalized games are official

- corrections recalculate downstream outputs

## Exit criteria

- paper Statbook replacement is real

- score integrity is believable

- official games feed history safely

# 8. Phase 5 — History, career aggregation, and imports

## Goals

Turn scored games into persistent Bulldog history, and let users bring prior history in.

## Work items

### 5.1 Aggregation layer

- game-to-season projections

- season-to-career projections

- team history aggregation

- player history aggregation

### 5.2 Player career page foundation

- season summaries

- career totals

- team history

- recent game log

### 5.3 Team history foundation

- roster history

- game history

- season summaries

- former player relationships

### 5.4 Historical import pipeline

- upload file/manual import entry

- import parsing

- field mapping

- source labeling

- uploader attribution

- fidelity level assignment

### 5.5 Import validation

- validate minimum fields

- show import preview

- accept/reject import

- context permission checks

### 5.6 Import effects on history

- imported stats roll into career/season totals

- imported stats affect milestones/records where fidelity allows

- imported stats do not grant XP

### 5.7 Import disclosure

- “Bulldog cannot independently verify uploaded/non-official data”

- source/fidelity display on relevant views

## UI surfaces

- player career page v1

- team history page v1

- import wizard

- import review/confirmation UI

## Deliverables

- scored games now produce longitudinal history

- pre-Bulldog seasons can be brought in

- users can trust source labeling

## Exit criteria

- a player’s history is not trapped in one season

- prior stats can be imported with visible provenance

- history surfaces are usable and meaningful

# 9. Phase 6 — Milestones, records, achievements, timeline, cards

## Goals

Make Bulldog feel special without bloating MVP.

## Work items

### 6.1 Milestone engine

- firsts

- thresholds

- official vs provisional distinction

- source-aware milestone detection

### 6.2 Record engine

- personal records

- team records

- season records

- career records

### 6.3 Achievement engine

- system-defined achievements only

- automatic unlock rules

- source/fidelity-aware eligibility

### 6.4 Timeline generation

- auto-generated timeline entries

- join team

- first game

- first hit

- season completion

- milestone reached

- championship

### 6.5 Basic streaks

- hitting streak

- on-base streak

- team win streak

### 6.6 Shareable cards foundation

- player card

- milestone card

- game-performance card basic form

- controlled share links

- no indexing

### 6.7 Cosmetic progression foundation

- XP/event hooks for Bulldog usage only

- cosmetic-only unlock plumbing if included at MVP edge

- imported data excluded from XP

## UI surfaces

- milestone panel

- records panel

- achievement section

- timeline section

- card preview/share UI

## Deliverables

- Bulldog history becomes celebratory

- milestones and records feel alive

- cards/timeline reinforce identity without unsafe exposure

## Exit criteria

- a player/team can see meaningful history moments

- shareable artifacts exist in controlled ways

- no open public discoverability is introduced

# 10. Phase 7 — Hardening, admin, reporting, MVP polish

## Goals

Make MVP reliable, safe, and coach-friendly.

## Work items

### 7.1 Permissions hardening

- verify all role/context rules

- minors policy testing

- guardian access validation

- share-link visibility validation

### 7.2 Audit/admin tools

- audit logs

- correction history views

- import audit views

- support tools for duplicate player handling later

### 7.3 QA on scoring edge cases

- substitutions

- pitcher changes

- correction propagation

- suspended/resumed games

- lineup edge cases

### 7.4 Coach-first UX polish

- reduce clicks in game scoring

- improve event entry clarity

- optimize lineup flow

- improve review/finalization experience

### 7.5 Parent-friendly history polish

- simpler cards

- readable career/history views

- import explanation copy

### 7.6 Reporting/export basics

- export box score

- export season summary basic

- printable/shareable outputs where useful

### 7.7 Launch readiness

- onboarding copy

- privacy copy

- historical import limitation copy

- “social coming soon” optional placeholder copy

## Deliverables

- MVP is stable enough to test with real coaches/teams/parents

- trust and usability are improved

- launch messaging aligns with architecture

## Exit criteria

- pilot-ready

- safe

- reliable

- understandable to real users

# 11. Priority ranking inside MVP

If Codex needs even tighter prioritization, use this order:

## Tier 1 — Must have

- auth/user/profile

- player identity + claim model

- team creation + roster

- team roles/permissions

- game creation

- lineup/defensive state

- event scoring

- derived stats

- review/finalization

- player/team season/career aggregation

- privacy defaults and minors protections

## Tier 2 — Strong MVP features

- historical imports

- milestones

- records

- timeline basics

- controlled share cards

- team history basics

## Tier 3 — Nice-to-have within MVP if capacity allows

- basic streaks

- achievement cabinet

- better card styling

- export/reporting polish

- cosmetic XP plumbing

## Tier 4 — Explicitly later

- custom coach goals

- development achievements

- rich XP economy

- feed/social layer

- messaging

- advanced analytics

- league-wide deep functionality

- training integration

- marketplace

# 12. Suggested backlog format for Codex

Use backlog items with:

- ID

- title

- phase

- description

- dependencies

- acceptance criteria

- notes / architecture constraints

Example:

### `ID-PLAYER-001`

Title: Create unclaimed PlayerIdentity Phase: 1 Description: Allow coach/team admin to create a player identity without linked user account. Dependencies: user auth, team permissions Acceptance criteria:

- coach can create player record from roster workflow

- player gets unique Player ID

- user_id remains null until claimed

- player can later be linked without losing team history Constraints:

- do not make PlayerIdentity identical to User

- audit creator

# 13. Recommended first 20 backlog items

Here are the first 20 I would create immediately.

## Foundation

- Project/module architecture scaffold

- Auth/session setup

- Policy-based authorization scaffold

- Audit logging foundation

## Identity

- User + profile models

- PlayerIdentity model with claim status

- CoachIdentity model

- GuardianRelationship model

- Claim PlayerIdentity flow

## Teams

- Team model and create-team flow

- TeamRoleAssignment model

- Team roster management flow

- Add existing player to roster flow

- Create unclaimed player from roster flow

## Games

- Game model and create-game flow

- Game editor permission model

- Game roster loading

- Lineup entry model and lineup setup flow

- Defensive assignment model

- Core game state engine

That would be the best place to begin.

# 14. Architecture constraints Codex should not violate

These are non-negotiable backlog constraints.

## Identity

- do not merge User and PlayerIdentity into one table/object without preserving separate semantics

- do not make parent the owner of player identity

- do not assume one player = one team

## Permissions

- do not rely on UI-only permission checks

- do not allow player pages/cards to become publicly indexed

- do not add open messaging/social into MVP critical path

## Scoring/stat engine

- do not store formula stats as only authoritative truth

- do not bypass event history when making stat corrections

- do not allow finalized games to be casually edited

## Imports/history

- do not import historical stats without source labeling

- do not let imported stats create XP

- do not overstate fidelity of imported data

# 15. Recommended immediate next action

My recommendation is:

## Step 1

Turn this backlog into a machine-usable task board, likely:

- Epic

- Feature

- Story / task

## Step 2

Start with Phase 1 and Phase 2 only

Do not jump straight into cards, achievements, or imports before:

- identity

- permissions

- team/roster model

- game model

are solid.